Daily Scrum Meeting Minutes:

Attendees: Li Jiayang, Petar Dosev, Khang Tran, Dario Muñoz, Johnkerby Joseph

Start time: 7:00pm

End time: 8:30pm

Khang Tran:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finish creating html web page, dashboard with menu are in works

- What is planned to be done until the next scrum meeting?

  - Finish creating dashboard menu (or at least a placeholder)

- What are the hurdles?

  - None so far

Petar Dosev:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Created GitHub repository

- What is planned to be done until the next scrum meeting?

  - Make HTML documents

- What are the hurdles?

  - Nothing so far

Li Jiayang:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Write doc

- What is planned to be done until the next scrum meeting?

  - Decide on a design

- What are the hurdles?

  - no

Dario Munoz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Just Started planning out language to use for calendar feature

- What is planned to be done until the next scrum meeting?

  - The calendar feature with checklist

- What are the hurdles?

  - None

Johnkerby. Joseph:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - For a small launch monthly average users: 1,000–10,000
Peak Concurrent users: 1–3% of MAU (≈ 10–300 concurrent)

- What is planned to be done until the next scrum meeting?

  - Features accessibility

- What are the hurdles?

  - None