Sprint Planning Meeting Minutes:

Attendees: Li Jiayang, Petar Dosev, Khang Tran, Dario Muñoz, Johnkerby Joseph

Start time: 9.30pm

End time: 10:00pm

After discussion, the velocity of the team was estimated to be 20 points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Finish website design course: 4 points

- User Story 2: Make mockups of website designs: 8 points

- User Story 3: Simple Game Stat UI: 2 points

- User story 4: Calendar with check list 5 points

- User story 5:  Write system documentation: 4 points

- User story 6: creating the workout log+progress/stats page/ 8 points

The team members indicated their willingness to work on the following user stories.

- Petar Dosev

- User Story 1: Finish website design course. I started a course and I want to keep working on it

- User Story 2: Make mockups of website designs

- Khang Tran

- User Story 3: Create simple game stat UI

- Li Jiayang

  - User story 5:  Write system documentation

- Dario Muñoz

  - User Story 4: calendar with checklist

- Johnkerby Joseph

  - User story 6: creating the workout log+progress/stats page

We are building a fitness tracking app. It will be a web application. For now we are building an HTML page with styling.

Name: Level-up fitness

Features:

- Dashboard

- Adding workouts: Make it a big button

- Exercise statistics

- Calendar

- Checklist

- Levels, gamification

- Maybe game/RPG styling?

- Global leaderboard (not necessarily real)